AoBPlatform — Strategy

Business proposal insert · Platform, product and expansion strategy · 20 August 2026

## The strategy in one paragraph

We enter as the compliance record for Medicare bulk-billing consent — a statutory obligation with a hard deadline (verbal assignment ends 30 June 2027) and large vendor segments that have shipped nothing. We expand as the system of action for practice administration: an AI agent that completes the work the practice management system only records. We extend as the consent rail across adjacent schemes (NDIS first), and we hold an option on the deepest asset the work creates — the verified record of who may act for whom. Each stage is funded by the one before it, and each is gated by a measured number, not a hope.

## Why this sequence wins

The wedge is statutory. Every bulk-billed service (~358m a year) requires a signed assignment of benefit; practices on Medtech, the Magentus products and the entire allied-health stack have no digital path, and the fallback that lets everyone coast expires on 30 June 2027. Demand is created by law and carries a date.

The expansion is the unowned layer. The PMS is a system of record — it records, it does not pursue. HotDoc owns bookings, AutoMed owns check-in, Cubiko owns dashboards, the rails own payments, and the connective tissue between all of them is a human at the front desk. Nobody completes administrative outcomes: consent chased to signed, rejection reworked to paid, recall pursued to attended. That completion layer is the agent’s product, measured on outcomes closed per week — a metric no incumbent reports. A 5-GP practice spends $150–250k a year on administrative labour; the agent prices against that, lifting revenue per practice from ~$6k toward $30k+.

We hold the four assets the agent needs and nobody else assembles: verified patient identity, the consent and authority record, three-way money reconciliation (consent–billing–payment), and a trusted, multilingual, practice-branded channel.

## Go-to-market: channel-first, beside-then-inside

Direct field sales kill the model — at realistic acquisition costs the plan barely breaks even, so low CAC is a requirement, not an assumption. Three mechanisms deliver it: (1) PMS channel partnerships — we are the vendors’ ally, not their rival: every artefact we create is written back into their record, we never lodge claims, and we never touch clinical data; (2) the free onboarding retrospective — a twelve-month reconciliation that arrives with found money instead of a pitch; (3) beside-then-inside sequencing — agent services (follow-up calls, the free s 65C form tester, campaigns) deliver value before any integration exists, Heidi-style; the compliance record then lands inside the PMS where the law requires it to live.

## The suite position

PMS vendors resent the engagement layer that sits on their installed base and rents their customers back to them. Our suite is built to be their alternative to it, which is the strongest sweetener for the channel deals above:

- Check-in — native from day one: the consent tablet is the check-in surface; intake follows.

- Dashboards — answer-shaped from day one: reconciliation, campaign outcomes and notice compliance, not generic BI.

- Bookings — write capability arrives as agent plumbing (DNA rebooking, recall-to-booked); a patient-facing front end follows later, offered white-label to PMS vendors.

- AI scribe — partner now (clinician-side hook, none of the clinical risk); build the administrative scribe ourselves (verbal-assignment evidence, call records — squarely our lane); bundle a clinical scribe cheaply once the category finishes commoditising.

Governing rule: absorb a neighbour’s job when the agent needs it to close an outcome; absorb a neighbour’s product only when it deepens a PMS partnership; never absorb for completeness.

## The plan and its gates

| Phase | When | What | Gate to proceed |
| --- | --- | --- | --- |
| 0 · Prove the wedge | Now – Jun 2027 | Medtech write-back; AoB core GA before the verbal cliff; instrument everything | Write-back live; 50+ paying practices; ≥75% in-practice capture |
| 1 · Own the record | FY28 | Enduring agreements + notice engine; first PMS channel deal; managed follow-up live; scribe partnership | Blended CAC ≤ ~$1,000; AI resolves ≥60% of contacts; churn <10% |
| 2 · Second scheme + agent beta | FY29 | NDIS on the shared engine; admin-agent beta at 20–30 practices; booking-write plumbing | Agent closes ≥70% of admin contacts end-to-end (the Series A gate) |
| 3 · Agent becomes the product | FY30–31 | Agent GA; ARPU toward $30k+; white-label engagement suite to PMS vendors; rail widens | $15m+ ARR with agent revenue fastest-growing |
| 4 · Shape decision | FY32–33 | International with the agent (NZ via Medtech); authority-graph pilot only from strength | Or the explicit fallback: profitable rail, strategic exit |

## The financial shape, honestly

The core plan raises ~$6.5m, turns cash-flow positive in FY30, repays its burn during FY32, and reaches ~$17m revenue in FY31 at ~77% gross margin. Its ceiling — $38–52m ARR at 100% of the Australian AoB market — is real and is exactly why the strategy does not stop there: the agent multiplies revenue per practice roughly five-fold against a $650m+ Australian administrative-labour pool, and the rail roughly triples the addressable schemes. If the Phase 2 gate fails, the fallback is stated in advance: a profitable $20–30m compliance business with a $100–250m strategic exit path (PMS vendors, payment rails, health insurers). The upside is pursued only with the profitable core’s money — never instead of it.

Sources and detail: aob-unicorn-paths.md, aob-pms-functions.md, aob-model-verification.md, AoBPlatform-Cash-Model.xlsx — all in the project.